# Complete Report Plan

From Fragmented Journeys to Unified Experiences

COVER PAGE

- Title, subtitle, degree (BSc Software Engineering), student name, student number, supervisor, date started-date complete, word count placeholder

ABSTRACT (write this last duhhhh)

- What problem was investigated

- What was built and how

- Key findings from the usability study

- One-sentence conclusion tying back to the research question

- Target: 250–350 words, no citations, no waffle

ACKNOWLEDGEMENTS

- Supervisor John Whelan

- Personal trainer participant

- Gym-goer participants	(it goes without saying DON’T USE THEIR NAMES)

TABLE OF CONTENTS

1. INTRODUCTION (10% of marks)

1.1 Background to the Project

- The modern fitness app landscape and its shortcomings — cluttered UIs, feature bloat, paywalls, poor offline support

- Your personal journey: dedicated fitness apps → frustration → pen and paper → native apps (Notes, Clock) — this is your motivation, written in third person

- The fragmentation problem: a typical gym-goer uses 2–4 separate apps to achieve what should be one coherent workflow

- This fragmentation imposes cognitive overhead — the bridge into your research question

1.2 What Happens at a Gym

- This section exists because the examiner may not be a gym-goer — do not assume knowledge

- Explain the anatomy of a gym session: warm-up, working sets, rest periods, cooldown

- Define key terms: exercise, set, rep, weight progression, workout split, PR/personal best

- Explain what data a gym-goer needs to record and why (progressive overload principle)

- Explain why timing matters (rest periods between sets are typically 60–180 seconds)

- This contextualises every design decision that follows

1.3 Research Question, Aims and Objectives

- Research question: Does a multifunctional, unified mobile app design reduce cognitive load and improve user experience compared to managing a fragmented set of single-purpose tools during a gym session?

- Aim: To investigate multifunctional mobile app design principles through the design, development, and evaluation of a fitness application

- SMART Objectives

1.4 Report Structure Overview

- One short paragraph mapping the rest of the report — no more

2. LITERATURE REVIEW (15% of marks)  Largely done

2.1 Evolution of HCI and Mobile Interfaces

- Already written — confirm it covers touchscreen paradigm shift

2.2 Cognitive Load Theory

- Already written — Sweller, intrinsic/extraneous/germane load

- Gap to fill: explicitly connect extraneous cognitive load to app-switching behaviour

2.3 The Super-App Model

- Already written — WeChat, Meta ecosystem walkthrough

2.4 Single-Purpose vs Multifunctional App Design

- Already written — cognitive walkthrough comparison

2.5 Gamification in Mobile Applications:  NEEDS WRITING

- Define gamification (Deterding et al., 2011 — the canonical citation)

- Distinguish gamification from game design: game elements in non-game contexts

- Fitness as a natural gamification domain: progress, mastery, reward loops

- Relevant mechanics for this project: streaks (habit formation), personal bests/PRs (mastery feedback), badges and achievements (variable reward), progress charts (visual progress feedback — Fogg Behaviour Model connection)

- Existing examples: Duolingo (streaks), Strava (segments and trophies), Apple Fitness+ (activity rings)

- Why this matters to your app: your fl_chart progress graphs and streak tracking are gamification mechanisms whether or not they were designed that way — the literature justifies them

- Note on secondary marker: your second marker is a game developer. This section should use game design vocabulary confidently: feedback loops, reward schedules, intrinsic vs extrinsic motivation

2.6 Summary and Research Gap

- Already written — ensure it explicitly names the gap your project fills

3. REQUIREMENTS

3.1 Requirements Gathering Methodology

- Explain the mixed approach: personal experience (autoethnographic), expert interview (personal trainer), informal feedback (gym-goers)

- Justify why gym-goers and a PT are the correct participants — they are the target users and a domain expert respectively

- Brief note on limitations: small sample, convenience sampling

3.2 Personal User Journey

- Your journey: gym apps → frustration → pen and paper → native apps

- This is narrative evidence for the fragmentation problem

- Include a user journey map diagram (touchpoints, emotions, pain points across a gym session using fragmented tools) — this is what your supervisor asked for

- Two journey maps side by side would be powerful: "Before OneRep" vs "With OneRep"

3.3 Personal Trainer Interview: NEEDS DOCUMENTATION

- I will give you the interview documentation template after this plan

- Cover: who was interviewed (role, not name), when, format, key questions asked, key outputs

- Map outputs directly to requirements

3.4 Gym-Goer Feedback

- Describe how this was gathered (informal, in-person, what you asked)

- Key themes that emerged

- Map themes to requirements

3.5 Functional Requirements

- Derived from all three sources above

- Present as a numbered requirements table: ID, description, source, priority (MoSCoW)

- Must cover: workout logging, exercise library, rest timer, progress tracking, notes, auth/sync

3.6 Non-Functional Requirements

- Offline-first operation (no gym has reliable WiFi)

- Performance (sub-second response during active workout)

- Data persistence and backup (Supabase sync)

- Usability (operable with one hand, mid-set)

- Security (RLS, credentials never hardcoded)

3.7 Design Constraints

- Flutter (cross-platform, single codebase)

- Must function without network connectivity

- No subscription model — free to use

4. DESIGN

4.1 Software Architecture

- Offline-first architecture diagram: UI → Riverpod state → Drift/SQLite → SyncService → Supabase

- Justify the dual-key design (int local PK + UUID remote) — this is a non-trivial engineering decision worth explaining

- Justify why Exercises table is not synced

4.2 Database Design

- Entity-relationship diagram of all 7 tables (5 core + sync columns)

- Walk through the 5-level workout hierarchy: Exercise → Split → Routine → Session → Set

- Explain the sync columns (remoteId, userId, syncedAt, deletedAt) and their purpose

4.3 UI/UX Design

- Design principles applied: Nielsen's heuristics, Norman's Action Cycle (from lit review — connect them here)

- Wireframes or early mockups if you have them

- Navigation structure: bottom nav, screen map

- Key UX decisions: one-handed operation, minimal taps to log a set, persistent rest timer

4.4 Gamification Design:  NEEDS PLANNING

- How streaks are defined and calculated

- How PRs/personal bests are detected and surfaced to the user

- Badge/achievement system design — what triggers them, how they are displayed

- Progress chart design decisions (fl_chart)

- I need to know: are badges/achievements built yet or planned? This affects whether this goes in Design only or also in Implementation

4.5 Development Methodology

- Hybrid approach: Waterfall skeleton (plan → design → implement → evaluate) with Agile elements

- Justify this honestly: fixed academic deadline imposed waterfall structure; continuous supervisor feedback and mid-development requirement changes introduced agile characteristics

- Reference the Git branching strategy (feature branches, develop branch) as evidence of disciplined process

- This directly feeds the Process and Management marks

5. IMPLEMENTATION AND TESTING

5.1 Implementation Overview

- Technology stack: Flutter, Dart, Riverpod, Drift, SQLite, Supabase, workmanager

- Justify each choice briefly

5.2 Core Features Implementation

- Exercise library: CRUD, custom exercises, body part and equipment filtering

- Workout structure: splits → routines → sessions → sets (the 5-table hierarchy in action)

- Session logging: real-time set recording during a workout

- Rest timer: local notifications, background timer behaviour

- Progress charts: fl_chart integration, what data is visualised

5.3 Sync Architecture Implementation

- Schema v3 migration: what changed and why

- SyncService: dirty flag mechanism, upload-only rationale, sync ordering (Splits → Routines → RoutineExercises → Sessions → Sets) and why order matters

- Soft delete implementation and why hard deletes break sync

- Auth: AuthGate, stream-based routing, why this pattern was chosen

- Background sync: workmanager, iOS vs Android constraints (this is a real production bump — document it)

5.4 Gamification Implementation: DEPENDS ON WHAT IS BUILT IN THE END

- Streak calculation logic

- PR detection algorithm

- Badge/achievement triggers (if built)

5.5 Production Challenges (John explicitly asked for this)

- Document what went wrong and how it was resolved. Candidates:

  - Schema migration complexity (v1 → v2 → v3)

  - Dual-key design decision and what problem it solved

  - workmanager iOS background fetch limitations

  - Riverpod provider scoping issues (if any)

  - Code generation (build_runner) conflicts during dependency updates

  - You need to tell me what your actual bumps were — I will not invent them

5.6 Testing

5.6.1 Test Strategy

- Automated unit tests for business logic; manual testing for UI; user testing for UX evaluation

- Exclusion rationale: Supabase HTTP layer excluded from unit tests by design (justified in implementation summary)

5.6.2 Unit Tests

- 18 passing tests: 8 repository tests + 10 sync service tests

- Present a requirement traceability matrix mapping tests to requirements

- Test groups: dirty flag detection, unauthenticated state, parent dependency ordering, soft delete

5.6.3 Manual Test Cases

- Structured test cases for key scenarios: create workout, log a set, complete a session, sync to Supabase, delete a split

- Present in the formal test case table format (ID, scenario, precondition, steps, expected result, actual result, pass/fail)

6. EVALUATION (10% of marks)

6.1 Evaluation Strategy

- Two-phase: expert interview (PT) for requirements validation; usability study with gym-goers for UX evaluation

- Justify the mixed-method approach: quantitative (SUS scores) + qualitative (think-aloud observations, open-ended questions)

6.2 Usability Study Design

- Recommended instrument: SUS (System Usability Scale) as the primary quantitative measure — it is validated, standardised, and well-understood by examiners. Supplement with 3–4 targeted open-ended questions for qualitative data.

- Why not UEQ alone: UEQ is broader and harder to analyse with 5–8 participants. SUS gives you a single defensible score. You can include 2–3 UEQ-style semantic differential questions as a supplement if you want richer data.

- Task scenarios (participants are given these, not free exploration):

  - T1: Create a new workout split with two routines

  - T2: Log a complete set during a simulated workout session

  - T3: Start and dismiss a rest timer

  - T4: View progress for a specific exercise

  - T5: Sign up and trigger a manual sync

- Observation method: think-aloud protocol — participants narrate what they are doing and why. You observe and note hesitations, errors, and confusion points.

- Participant criteria: gym-goers, 18+, smartphone users, mix of fitness app experience

- Ethics: participant information sheet + consent form required — I will provide templates

6.3 Results

- SUS scores per participant, mean SUS score, interpretation (scores above 68 are above average)

- Qualitative themes from think-aloud observations and open-ended responses — use thematic analysis (Braun & Clarke, 2006, which your lecture slides cited)

- Map findings back to your requirements: which were met, which were partially met, which failed

6.4 Discussion

- What do the results mean for your research question?

- Where did the unified design succeed in reducing cognitive load?

- Where did it fall short?

- Honest limitations: small sample size, convenience sampling, participants may have been influenced by knowing you

7. CONCLUSION (10% of marks)

7.1 Summary of Work

- What was built, what was studied

7.2 Research Question Revisited

- Does the evidence support the claim that unified multifunctional design reduces cognitive load? Answer it directly. No hedging without evidence, no bold claims without evidence.

7.3 Objectives Review

- Go through each SMART objective and state: met / partially met / not met, with one-sentence justification each

7.4 Reflection on Process

- What went well

- What went badly (production bumps, scope creep, time management)

- What you would do differently

7.5 Future Work

- Gamification: complete badge/achievement system

- Bidirectional sync and conflict resolution

- Social features (sharing splits, following friends — super-app angle)

- Nutrition tracking integration (would strengthen the multifunctional argument significantly)

- Android widget for quick set logging without opening the app

REFERENCES

- Use the Harvard-based format hull uses throughout

- Target: 15 sources minimum for a strong Literature Review mark

- Must include: Sweller, Norman, Nielsen, Deterding et al., Braun & Clarke, WeChat/super-app sources, Flutter/Drift documentation where cited in Implementation

APPENDICES (not assessed, submitted separately as appendices.pdf)

- A: Personal trainer interview transcript/notes

- B: Participant information sheet

- C: Consent form

- D: SUS questionnaire used

- E: Full usability study results (raw scores)

- F: Full test case table

- G: Requirement traceability matrix